Sprint Planning Meeting Minutes

Location: Zoom

Date: April 23, 2026

Time: 11:00 AM

Sprint Start Date: April 24, 2026

Attendees: Prashant Rao, Shivank Sapra, Tarannum Perween, Francis Aweenagua

Agenda Items:

- Product backlog scope reviewed: PB-01 to PB-08

- Confirmed the scope of Sprint 1: PB-01 Freeze Targets Opponent Correctly, PB-02 Freeze Area is Correct (3x3), PB-03 Freeze Duration and Cooldown are Enforced and PB-04 Jump Follows Rule Constraints.

- Reviewed and confirmed Sprint 2 scope as follow-up work: PB-05 Spell Charges and Per Turn Limits Work, PB-06 New Game Fully Resets State, PB-07 (Game Flow Respects Frozen Move Restrictions).

- Sprint 3 scope reviewed: PB-08 (Game State Updates Clearly and is Clearly Displayed)

- Task allocation confirmed across the 4 team members to reduce conflicts and support parallel progress

- All members agreed to follow a Test-First approach for all core rule work.

Action Items:

| Action Item ID | Product Backlog Item | Action Item | Owner | Status |
| --- | --- | --- | --- | --- |
| S1-T01 | PB-01 | Write acceptance tests for Freeze targeting opponent side | Prashant | Not started |
| S1-T02 | PB-01 | Implement Freeze target-color fix | Prashant | Not started |
| S1-T03 | PB-02 | Write edge/corner tests for 3x3 area | Tarannum | Not started |
| S1-T04 | PB-02 | Correct 3x3 area generation | Tarannum | Not started |
| S1-T05 | PB-03 | Write duration and cooldown tests | Shivank | Not started |
| S1-T06 | PB-03 | Implement duration and cooldown | Shivank | Not started |
| S1-T07 | PB-04 | Write Jump validity tests | Francis | Not started |
| S1-T0 | PB-04 | Implement Jump constraints | Francis | Not started |

- Approved the Sprint 1 backlog to start immediately

- The deadline to complete all action items is set as April 26, 2026

- Assigned Action Items amongst the team members as per the Action Item table

- Agreed to begin Sprint 1 with PB-01 to PB-04

- Agreed to use daily stand-ups to monitor progress.

Outcome

- Sprint planning completed and Sprint 1 ready to begin on April 24, 2026.